## Slide 1: ThePiHost
Created By: Galen Pogoncheff, Caroline Friedman, Joshua Griffiths, Austin Griffith
Notes: Caroline

## Slide 2: Tools
- Trello for project tracking: Rating 2 => most communication of progress done through groupMe
- Github for VCS: Rating 5 => easy to contribute code, easy to communicate changes and revisions, easy to work on separate components without worrying about ruining project
- Eclipse IDE: rating 4 => easy to manage packages and libraries
- mysql: rating 5 => easy to establish database and use
Notes: Caroline

## Slide 3: Tools
- junit: Rating 4 => straightforward approach to unit testing, combining this with cucumber made displaying test results more legible
- groupme: Rating 5 => allowed for Android Apple group messaging and created a professional messaging environment.
- javadoc: Rating => TBD
- raspberry pi: Rating 4 => Straight forward implementation and lots of useful tutorials and troubleshooting online, Poor input devices
- adobe dreamweaver: Rating => TBD
- emulator: Rating => TBD
Notes: Austin

## Slide 4: Methodologies
- Agile development process
- TDD done with J-unit
- Code reviews were done during pair programming
Notes: Galen

## Slide 5: Challenges
- communication was poor during beginning stages of project
- original plan involved accessing the games over a network -> pivoted to supply download link
- joining individual parts at end ( expansion and reuse of menu)

## Slide 6: READ ME vvv

## Slide 7
Galen Im assuming your going to expand on your Methodoligies slide so that you remember everything you want to talk about. Also could you add a rating to javadoc
Austin Can you add a rating to adobedream weaver & emulator
Caroline if there is a tool you dont know much about ask Galen cause hes probably the one that used it